SAMPLE

FORMAT FOR COST ANALYSIS

- Develop a detailed list of tasks and subtasks, based on the services requested in the RFP/RFQ.

- Estimate the number of hours needed to complete each task and divide among staff with a variety of hourly rates.

- Estimate materials, supplies, services or other direct costs for to complete each task.

- Apply overhead rate if applicable to appropriate cost base for each task.

- Apply profit rate if applicable to appropriate base for each task.

- Sum all the elements of cost and profit for the task.

Contract Task 1: Proposal Review

Labor Cost

Estimated 10 proposals x 4 hours per proposal for Assistant Planner @ $20 per hour =	$ 800.00 Estimated 10 proposals x 1.5 hours per proposal for Senior Planner @ $32.50 per hour = 	$  487.50

Fringe Benefit @ 22% of Direct Labor Cost =	$  383.25

Total estimated Direct Labor Cost for completing Proposal Review Task	$1,570.75

Materials and Services Cost

Estimated 15 copy pages per proposal x 10 proposals @ $.32 per page =	$  48.00

Estimated printing cost per proposal summary @ $3.50 ea x 10 =	$ 35.00

Total estimated Materials and Services Cost for completing Proposal Review Task	$  83.00

Overhead

Overhead rate for federally funded contracts @ 32% x Direct Labor Cost =	$ 502.64

Total estimated Costs for completing Proposal Review Task	$2,156.39

Profit

Profit @ 8% of total estimated Cost	$ 172.51

TOTAL PRICE for completing Proposal Review Task	$2,328.90

Estimated unit price if applicable Total Price divided by # proposals =	$232.89

Repeat for Each Major Task